## Feb 22, 2024 10:00 AM | [Senior Design Team 50 Biweekly Meeting](https://www.google.com/calendar/event?eid=MnBuOTRzNTVvNDJwOW4xN240NmhmZG1pYWpfMjAyMzEyMDVUMTQwMDAwWiByYWJhaWxlM0BuY3N1LmVkdQ)

Attendees:

| Present [Huangjie Gong](mailto:huangjie.gong@us.abb.com)  Present [Andrew Bailey](mailto:rabaile3@ncsu.edu)  Present [Manny Harris](mailto:erharris@ncsu.edu) | Absent [Ralph Cullom](mailto:rmcullom@ncsu.edu)  Absent [Labib Kasim](mailto:lkasim@ncsu.edu) |
| --- | --- |

**Cancelled, lack of attendance**

[Team Charter - 50\_ResidentialPowerDisaggregation\_Fall\_2023](https://docs.google.com/spreadsheets/d/19QlSl8Cbm5M9cFBJFcICrvQb3tRDH6ZTBHSlsWt19BE/edit#gid=770004057)

Agenda:

* **Walk in item solicitation**
* **Planning review**
  + [Program Review 2 accomplishments](https://docs.google.com/presentation/d/1gVs773FDJgnVeaOvA5vKo7CBrcd_hndoNnzsnWku49o/edit?usp=drive_link)
* **Previous action items & timeline check**
* **Update budget**
  + RPi running HA operating system
  + CT Board (2 vs. 6 channel for final vs. prototype)
  + CT sensors
  + ESP32
* **Alpha Demo 3/5 @ 1pm (about 1.5 weeks out) & action items**
  + See last page, for alpha demo plan
  + Create action items based off plan
    - Likely at least 2 per subsystem before then 2/29 & 3/4
    - What will everyone need from other subsystems for alpha demo
* **Walk in items**

Walk in items:

Previously discussed items:

* Weather API sites [Link 1](https://www.weatherbit.io/api/historical-weather-api) [Link 2](https://openweathermap.org/history) (If no measurements from raleigh use other city in NC like Charlotte)
* Grafana presets [Link 1](https://grafana.com/grafana/dashboards/13721-circuitsetup-6-channel-energy-meter/)
* Docker on RPi [Link 1](https://www.tim-kleyersburg.de/articles/home-assistant-with-docker-2023/)
* Can run ML and preprocessing on raspberry pi
  + Can make predictions every 15 minutes

## Feb 8, 2024 7:00 PM

**Alpha Demo - 3/5**

* Have predicted graph presets & measured graph presets (Website/UI)
  + Have a temperature graph for chosen time shown in Grafana (Website/UI)
* Run machine learning model real time on RPi
  + Train final machine learning model (Using customer 1 data with weather added)
* Store measurements in influxDB locally
* Real time weather data/ future weather predictions