## Mar 21, 2024 10:00 AM | [Senior Design Team 50 Biweekly Meeting](https://www.google.com/calendar/event?eid=MnBuOTRzNTVvNDJwOW4xN240NmhmZG1pYWpfMjAyMzEyMDVUMTQwMDAwWiByYWJhaWxlM0BuY3N1LmVkdQ)

Attendees:

| Present [Huangjie Gong](mailto:huangjie.gong@us.abb.com)  Present [Andrew Bailey](mailto:rabaile3@ncsu.edu)  Present [Manny Harris](mailto:erharris@ncsu.edu) | Absent [Ralph Cullom](mailto:rmcullom@ncsu.edu)  Absent [Labib Kasim](mailto:lkasim@ncsu.edu) |
| --- | --- |

[Team Charter - 50\_ResidentialPowerDisaggregation\_Fall\_2023](https://docs.google.com/spreadsheets/d/19QlSl8Cbm5M9cFBJFcICrvQb3tRDH6ZTBHSlsWt19BE/edit#gid=770004057)

Agenda:

* **Walk in item solicitation**
* **Planning review**
  + Beta Demo Tuesday Apr 2, 2024 @ 1pm in Troxler
    - 12 days out
  + Design Day Apr 19, 2024 8AM - 4PM
    - 29 days out
* **Previous action items & timeline check**
* **New Action Items**
  + ESP32 network connection
    - Check [wiki](https://sites.google.com/ncsu.edu/ece-senior-design-wiki/resources/it?pli=1&authuser=1) and contact jeremy
    - Resource change
      * Labib to join Manny on ESP32
  + Budget
  + Parts
  + Python environment & code integration
  + Rough poster and design day mockups
    - Come up with rough sketch of what the poster will look like
    - Rough ideas for demonstration during design day
* **Walk in items**

Walk in items: